Skill Issue
Project Documentation

Student Name: Juan Franco Lagar
Student ID: 38218784

Supervisors: Prof. Stephan Günzel and BA Ignacio Rubio

Semester: WS22/23
Game Design
# Abstract
The fighting game genre is notoriously known as hard to learn and even harder to master, even inaccessible for most players due the high skill level the games demand of their players. The objective of this project is to provide new players with an entry point to traditional fighting games that does not require a lot of technical skill to be able to play. The project should have the most of the core elements of a fighting game for players to interact with, and simplifying some of the most demanding elements for more accessibility. The knowledge from the thesis is used as the base for this project’s design elements.

# Introduction
The Skill Issue project is a three button traditional 2D fighting game, where two characters fight each other and the one that depletes the others health wins. The game can be played against another player or against a CPU using one of four variations of a single base character. These variations are fire, water, wind and earth, these variations are simple versions of popular fighting game character archetypes.
The game uses three buttons for attacking, hence why it’s referred as a three button game. The three attacking buttons are the “Light”, “Heavy” and “Special” buttons. The Special button is different for every element in order to accommodate for the previously mention archetypes, meanwhile the Light and Heavy buttons are shared between variations as they have more general applications.
In addition to the three attack buttons the characters can move around the screen using four directional buttons. The left and right buttons function for horizontal movement, the up button for jumping which can be combined with horizontal movement for diagonal jumps and the down button to crouch. If a player presses the horizontal button in the opposite direction as the enemy would allow them to block incoming attacks.

# Development
## Personal Remarks
I chose to work on a fighting game for my bachelor project from very early on, since it’s the game genre that really got me into game development. I think that fighting games are a really fun and rewarding once you get into them but I also understand that they are not for everyone. Regardless of that I want to share my passion for these games with as many people as possible.
This is a very personal project because with it I wanted to lay a foundation for other fighting games I want to develop on my own in the future. For example, the project structure and base scripts can modified to suit different kinds of fighting games from traditional games like “Street Fighter” to crazy anime games like “BlazBlue”. I plan to use the things I created for this project and the knowledge I gained developing it to create more games.
## Concept
## Early Development
## Core Elements
## Iterations
## Finishing the game

# Conclusion
## What went right? What went wrong?
## Final Thoughts and Future of the Project

Simplified Development Log:
Jun 2022:

-Created Git Repository:
-Created the git repository so I could work on the project slowly but surely.
-Created Aseprite File
-I thought out that doing some basic assets ahead of time would save time in future. Since I	knew I wanted to create a 2D fighting game I had an idea of what kinds of animations I	needed.
-Added KyoWalkReference for Walking Sprite:
-I grabbed a sprite sheet of the King of Fighter 2002 to use as a reference for the walking	animation since it’s the animation the player will be seeing the most while playing.
-Created BATasks text file to keep track of progress (at first necessary assets)
-Created this text file containing just a list of animations necessary for a fighting game	character so I can keep track of my progress.
-Started with Proposal Documents (not project related)
Jul 2022:
-Created Unity Project:
-2D Project since the game it’s going to be a traditional 2D Fighter.
-Created Commands using Design Patterns:
-Based on the command design pattern I created the fighting game commands so they can be	rebinded and easily accessible through code (for programming an AI, for example). The	commands are Movement, Light, Heavy and Special buttons.
-Scripts related to Commands is the InputHandler that uses them, the Command base	Class for each Command, each Command being a class derivative from the Command base	class. Then the ICommand interface implementing the methods from the class.
-Created a Journal too keep track of programming and game design tasks (as I was going to take a break for the thesis):
-This was made so I wouldn’t get confused with the scripts I previously wrote after taking an	extended break to work on the thesis.
-Created StateMachine:
-Characters have different states depending on what they are doing in the screen. I created	the three main States called Standing State, Crouching State and Jumping state both	derivative from the base class State. A StateMachine class that switches the States and a set	of smaller States called Action States that instead of being a whole class they are just an	Enum. The Action states represent what a character is doing which can be: None (Nothing),	Attacking, (Being) Hit, Blocking or Landing.
-Created Character script and attack script:
-The Character script is the main big script that tells the character how to behave and uses	both StateMachine and InputHandler scripts, as well as the AttackClass script that takes care	of how attacks works using the Scripteable Object AttackData with the information of each	attack (including damage, pushback, animation, etc.)
Aug 2022:
-Created Button behaviour to not use Unity Input system:
-This and the Command Scripts where made to avoid reliance in Engine specific	Input detection. The button Behaviour executes code when a button it’s told that a	button has been pressed, released and if asks how long it has being held.
-Created Collision Physics and hitboxes:
-With the help of the blog Strangewire created a physics detection system that it’s	not heavily relient of Unity’s collision and physics system. The collision boxes are	the following: Pushbox that collides with other pushboxes and ground and edges of	the screen for custom physics (to not fall of the screen or for a character to be	grounded) this collision box “pushes” the characters where they should be. Hurtbox
that show where a character can be hit and interacts with the Hitbox which is the	effective range of an attack.
Sep 2022:
-Worked on Thesis
Oct 2022:
-Worked on Thesis
-Kept working on game physics:
-This meant walking speeds, jump speed and distance, but most importantly collisions	between pushboxes and pushbox and ground or screenwalls.
-Created animations (remaking game model):
-Remade the first model to make it look prettier and simpler to animate.
-Start working on attack logic (reaction to attacks and performing attacks)
-Framecap (wrong) at 60 FPS
-Start using BATasks to keep track of whole development progress
-Camera Follow
-Created Hit reactions
-UI elements (lifebars and timer)
-Camera Zoom
-Created hit push
-Created Main Menu
Nov 2022:
-Implemented Block
-Created Heavy Attacks
-Implemented Combos
Dec 2022:
-Created AI
-Implemented Background Image
-Landing Recovery
-High Low Attacks
-Implemented New Input System
-Implemented Special Attacks
-Fixed Physics
-Created Grabs
-Added Hitstop
-Implemented Elemental Specials
Jan 2022:
-Implemented Character Select
-Implemented Sounds and Music
-Created Documentation file

Legend:
Fundation
Core
Expansions

Structure:
-Abstract Tie-in with thesis
-Development
-Conclusion