Simplied Development Log:
Jun 2022:
-Created Aseprite File
-Added KyoWalkReference for Walking Sprite
-Created BATasks text file to keep track of progress (at first necessary assets)
-Started with Proposal Documents (not project related)
Jul 2022:
-Created Unity Project
-Created Commands using Design Patterns
-Created a Journal too keep track of programming and game design tasks (as I was going to take a break for the thesis)
-Created StateMachine
-Created Character script and attack script
Aug 2022:
-Created Button behaviour to not use Unity Input system
-Created Collision Physics and hitboxes.
Sep 2022:
-Worked on Thesis
Oct 2022:
-Worked on Thesis
-Kept working on game physics
-Created animations (remaking game model)
-Start working on attack logic (reaction to attacks and performing attacks)
-Framecap (wrong) at 60 FPS
-Start using BATasks to keep track of whole development progress
-Camera Follow
-Created Hit reactions
-UI elements (lifebars and timer)
-Camera Zoom
-Created hit push
-Created Main Menu
Nov 2022:
-Implemented Block
-Created Heavy Attacks
-Implemented Combos
Dec 2022:
-Created AI
-Implemented Background Image
-Landing Recovery
-High Low Attacks
-Implemented New Input System
-Implemented Special Attacks
-Fixed Physics
-Created Grabs
-Added Hitstop
-Implemented Elemental Specials
Jan 2022:
-Implemented Character Select
-Implemented Sounds and Music
-Created Documentation file

Fundation
Core
Expansions